**National Agricultural Cooperative Marketing Federation of India Ltd. (NAFED)**

**Head Office: New Delhi Branch Office Bangalore)**

**INVITATION FOR QUOTATIONS**

**For Appointment of Structural Engineer / Firm for preparation of tender document and Work supervision relating to construction of compound wall at NAFED Land at Raichur, Karnataka**

**1. Introduction**

NAFED, an apex level cooperative organisation involved in agricultural marketing proposes to undertake the construction of a **compound wall** around its land located at **Raichur, Karnataka**, measuring approximately **8 acres**.

In this regard, quotations are invited from reputed and experienced **Structural Engineers / Engineering Firms** for providing professional engineering consultancy services in two distinct phases, namely:

* **Phase 1:** Preparation of detailed technical specifications and tender documents.
* **Phase 2:** Supervision of construction and certification of contractor bills.

**2. Scope of Work**

**Phase 1: Technical Design and Tender Document Preparation**

The selected engineer/firm will be required to:

* **Conduct soil testing** at the Raichur site to determine bearing capacity and suitability for proposed construction.
* Based on test results, **design appropriate foundation and structural systems** for the compound wall.
* Provide **detailed technical specifications**, drawings, and bill of quantities (BOQ) for two types of boundary walls:
	+ **Brick masonry wall**
	+ **Barbed wire fencing on angle iron posts**
* Prepare a complete **tender document** for the appointment of a civil contractor. This should include:
	+ Scope of contractor’s work
	+ Material and workmanship specifications
	+ Quality standards
	+ Drawings and BOQ
	+ Estimated cost of construction
	+ Timelines for completion
	+ Relevant clauses on safety, measurements, payment terms, penalties, etc.

**Phase 2: Supervision of Construction Work**

The selected engineer/firm will also be responsible for:

* **Periodic supervision** of construction work on-site to ensure execution as per approved specifications and drawings.
* **Quality checks and material verification** during the construction process.
* **Certifying work progress** and verifying measurements for interim and final contractor bills.
* Issuing **completion certificate** upon satisfactory execution of the project.

**3. Eligibility Criteria**

Interested Structural Engineers / Firms must meet the following minimum eligibility criteria:

* Proven experience in handling similar civil engineering consultancy projects.
* Registration with relevant professional bodies (if applicable).
* Valid **PAN** and **GST registration number**.
* Availability of qualified personnel and technical resources.
* Capacity to carry out soil testing either in-house or through accredited agencies.

**4. Submission of Quotation**

Interested parties are requested to submit a **detailed proposal** along with a **separately quoted fee** for each of the two phases:

* **Phase 1: Technical Design and Tender Documentation**
* **Phase 2: Supervision of Construction Work**

Quotations should be submitted in a **sealed envelope** clearly superscribed as:

**“Quotation for Structural Engineering Services – NAFED Raichur Project”**

The proposal should include:

* Brief company profile / Resume of individual consultant
* List of relevant completed projects
* Copies of PAN and GST registration
* Timeline for completing each phase
* Fee structure including taxes

**5. Important Dates**

* **Last Date for Submission of Quotation:** 21-7-2025
* **Address for Submission:**
State Head, NAFED, Niton Building, Block B # 11/3 palace road, Bangalore-560052, Mo 080-22262090 & 22256381 M No : 9343703532 email nafbang@nafed-india.com

**6. General Terms**

* NAFED reserves the right to reject any or all quotations without assigning any reason thereof.
* The decision of NAFED in all matters related to this assignment shall be final and binding.